## Slide 1: Project Management Process
PMP6 - v1.0

## Slide 2: Our roles…
I am here as a facilitator
You are the PMP® exam candidates!

## Slide 3: Objectives
What is done during each of the project management process groups
  Initiating
  Planning
  Executing
  Monitoring and Controlling
  Closing
What you do not do but should do in your real world during each of the project management process groups.

## Slide 4: Content
47 Processes
  Type of processes
5 Process Groups
  Initiating
  Planning
  Executing
  Monitoring & Controlling
  Closing
10 Knowledge Areas

## Slide 5: 1. 47 Processes
Notes: - Don’t try to remember processes - Try to understand each process - Try explain it to others … It will firm your understanding

## Slide 6: > Overview
A set of interrelated actions & activities performed to create a pre-specified product, service or result
Notes: EEF & OPA should be taken into account as input to every process of PMI even if they are not explicitly listed in the process specifications.

## Slide 7: > Overview
For project to be successful, Project team should:
  Select appropriate processes as per project objective
  Use defined approach that can be adapted to meet requirements
  Establish & maintain communication & engagement with stakeholders
  Comply with requirement to meet stakeholder needs and expectations
  Balance competing constraints

## Slide 8: > Type of Process
Project Management Processes
Ensure effective flow of Project throughout its life cycle Encompasses Tools & techniques involved in applying skills & capabilities
Product Oriented Processes
Specify & create projects product. Defined by product life cycle and vary by application area as well as phases of the project life cycle

## Slide 9: > 47 Processes of PMI
47 Processes
Notes: 47 processes must to remember for pass exam the first exam

## Slide 10: 2. 5 Process Groups

## Slide 11: > Overview
A logical grouping of project management inputs, tools and techniques, and outputs
  Initiating (Start)
  Planning (Plan)
  Executing (Do)
  Monitoring & Controlling
  (Check – Act)
  Closing (Stop)
Notes: Process group is not project phase
Initiating
Initiate new Project or Phase
Planning
Define Project Objective, Establish scope. Plan how project will be executed & closed.
Executing
Perform the work
Monitoring and Controlling
Track & review progress. Ensure compliance. Perform Integrated change management.
Closing
Finalize all project activities. Formally close phase or project.

## Slide 12: > Overview
Notes: Initiation: 4%
Planning: 51%
Executing: 17%
Monitoring & Controlling: 24%
Closing: 4%

## Slide 13: > Overview
All process groups can be conducted in a each project phase.
It is not Project life cycle Phases
Has clear dependencies
In-depended of application area or Industry focus.
Large complex projects are split into the phases.
Initiation processes carried out in each phases
Notes: Initiation processes carried out in each phases to validate decision made in the previous phase.

## Slide 14: > Initiating Process Group
New Project or Project Phase
Project Manager is selected
Project charter is approved
Scope is Defined
It define a new project or a new phase of an existing project by obtaining authorization to start the project or phase
Finance /budget is committed
Stakeholders are identified
Stakeholder expectations & understood

## Slide 15: > Initiating Process Group
There are two processes in this process group.
Notes: Explain brief for each process

## Slide 16: > Initiating Process Group
Steps (follow Rita Chart)
  Select project manager
  Determine company culture and existing system
  Collect processes, procedure and historical information
  Divide large projects into phases
  Understand the business case
  Uncover initial requirements, assumptions, risks, constraints, and existing agreements
  Assess project and product feasibility within the given constraints
  Create measureable objectives
  Develop project charter
  Identify stakeholder and determine their expectations, influence and impact

## Slide 17: > Planning Process Group
Establish scope
Refine objectives
Defining products to be produced
Define work required
It is the place where the PM, project teams decides what they want, how to do, when to do, who to do, money needed, time needed and so on.
Sequencing work (schedule)
Estimating the resource( effort) & finalize schedule
Estimating costs (budget)

## Slide 18: > Planning Process Group
Notes: Explain brief for each process

## Slide 19: > Planning Process Group

## Slide 20: > Planning Process Group

## Slide 21: > Planning Process Group
Steps (follow Rita Chart)
  Determine how you will plan for each knowledge area
  Determine detailed requirements
  Create project scope statement
  Assess what to purchase and create procurement documents
  Determine planning team
  Create WBS and WBS Dictionary
  Create activity list
  Create network diagram
  Estimate resource requirements
  Estimate time and cost
  Determine critical path
  Develop schedule
  Develop budget
   Next slide
Notes: Map it into list of processes of planning process group.

## Slide 22: > Planning Process Group
Steps (follow Rita Chart)
  Determine quality standards, processes and metrics
  Create process improvement plan
  Determine all roles and responsibilities
  Plan communications and stakeholder engagement
  Perform risk identification qualitative and quantitative risk analysis, risk response planning
  Go back - iteration
  Finalize procurement documents
  Create change management plan
  Finalize the “how to execute and control” parts of all management plans
  Develop realistic and final PM plan and performance measurement baseline
  Gain formal approval of the plan
  Hold kickoff meeting
Notes: Map it into list of processes of planning process group.

## Slide 23: > Executing Process Group
Directing and managing project execution
Establishing and manage the project team.
Coordinating people and resources
Monitoring team performance
Processes performed to complete work defined in PMP to satisfy project specification.
Procurement
Distributing information
Performing quality assurance activities

## Slide 24: > Executing Process Group
Notes: Explain brief for each process

## Slide 25: > Executing Process Group
Steps (follow Rita Chart)
  Execute the work according to the PM Plan
  Produce product deliverables (product scope)
  Gather work performance data
  Request change
  Implement only approved changes
  Continuously improve
  Follow processes
  Determine whether processes are correct and effective (quality assurance)
  Perform quality audits
  Acquire final team
  Manage people
  Evaluate team and individual performance
  Hold team building activities
   Next slide
Notes: Map it into list of processes of planning process group.

## Slide 26: > Executing Process Group
Steps (follow Rita Chart)
  Give recognition rewards
  Use issue logs
  Facilitate conflict resolution
  Release resource as work is completed
  Send and receive information and solicit feedback
  Report on project performance
  Manage stakeholder engagement and expectation
  Hold meetings
  Select sellers
Notes: Map it into list of processes of planning process group.

## Slide 27: > Monitoring & Controlling Process Group
Involves tracking, reviewing, and regulating project progress
Includes status reporting, progress measurement, and forecasting
Reports on scope, schedule, cost, resources, quality, and risks
Controls project and project document changes
Those processes required to track, review, and regulate the progress and performance of the project; identify any areas in which changes to the plan are required; and initiate the corresponding changes
Includes control of scope, schedule, costs, and risks
Formalizes acceptance of deliverables (called scope verification)
Records quality control results

## Slide 28: > Monitoring & Controlling Process Group
Notes: Explain brief for each process

## Slide 29: > Monitoring & Controlling Process Group
Steps (follow Rita Chart)
  Take action to control the project
  Measure performance against the performance measurement baseline
  Measure performance against other metrics in the PM plan
  Analyze and evaluate performance
  Determine if variances warrant a corrective action or other change request
  Influence the factors that cause changes
  Request changes
  Perform integrated change control
  Approve or reject changes
  Update the PM plan and project documents
  Inform stakeholders of the results of change requests
   Next slide
Notes: Map it into list of processes of planning process group.

## Slide 30: > Monitoring & Controlling Process Group
Steps (follow Rita Chart)
  Monitor stakeholder engagement
  Manage configuration
  Facilitate conflict resolution
  Create forecasts
  Gain acceptance of interim deliverables from the customer
  Perform quality control
  Perform risk reassessments and audits
  Manage reserves
  Control procurements
Notes: Map it into list of processes of planning process group.

## Slide 31: > Closing Process Group
Obtaining acceptance by the customer or sponsor (approval to close).
Releasing people and resources.
Reporting on team performance and lessons learned
Updating or finalizing documents, project records, and results.
Processes performed to terminate formally all activities of a project or project phase, & transfer of completed product to others or to close a cancelled project.
Close procurements.
Storing or archiving information.
Formally close project or phase

## Slide 32: > Closing Process Group

## Slide 33: > Closing Process Group
Steps (follow Rita Chart)
  Confirm work is done to requirement
  Complete procurement closure
  Complete financial closure
  Solicit feedback from customer about the project
  Complete final performance reporting
  Index and archive records
  Gather final lesson learned and update knowledge base

## Slide 34: It’s true
Don’t try to remember processes Try to understand each process Try explain it to others … It will firm your understanding

## Slide 35: W. Edwards Deming
“If you can’t describe what you are doing as a process, you don’t know what you’re doing”

## Slide 36: 3. 10 Knowledge Areas

## Slide 37: > Overview
Area of project management defined by its knowledge requirements & described in terms of its component processes, practices, inputs, outputs, tools, and techniques

## Slide 38: > Overview

## Slide 39: > Overview

## Slide 40: Summary
What is done during each of the project management process groups
  Initiating
  Planning
  Executing
  Monitoring and Controlling
  Closing
What you do not do but should do in your real world during each of the project management process groups.

## Slide 41: Next Objectives
Integration management process
Integrated change control
Process for making changes
Project management plan
Project charter
Business case
Project selection
Project documents
Corrective action
Prevention action
Defect repair
Project manager’s role as integrator
Constraints and assumptions
More…

## Slide 42: Thank you

## Slide 43: Next Objectives
Configuration management system
Change control system
Change control board
Cost-benefit analysis
Kickoff meeting
Work authorization system
Project statement of work
Net present value
Internal rate of return
Payback period
Present value
Economic value added
Opportunity cost
Sunk costs
Law of diminishing returns
Working capital
Depreciation