## Slide 1
The One Page Project Manager Developed by Clark A. Campbell
Presented by Tara Bradley
Avera Project Management Conference 2012

## Slide 7: 5 Essential Parts
12 Construction Steps
5 Reporting Steps
7

## Slide 8: The One-Page OPPM™
Step 1
Step 2
Step 6
Step 3
Step 11
Step 9
Step 4
Step 12
Step 10
Step 5
Step 8
Step 7
Tasks
Timeline
Plan vs Performance
Cost
Budget vs Actual
Objectives
Owners
The 5 Essential Parts of a Project
The 12 OPPM™ Construction Steps
The 5 OPPM™ Reporting Steps

## Slide 9: Components
Objectives: The What & Why
Owners: The Who
Tasks: The How
Timeline: The When
Cost: The How Much

## Slide 10: Owners
Tasks
Timeline
Plan vs Performance
Cost
Budget vs Actual
Objectives

## Slide 11: The 12 Construction Steps
The Header
The Owners
The Matrix
Project objectives
Major project tasks
Aligning tasks with objectives
Target dates
Aligning tasks to timeline
Aligning tasks to owners
Subjective tasks
Costs
Summary and forecast

## Slide 12: Step 1
Step 2
Step 6
Step 3
Step 11
Step 9
Step 4
Step 12
Step 5
Step 8
Step 10
Step 7

## Slide 25: The 5 Reporting Steps
Bold the report date
Fill in major task progress
Designate qualitative performance and risk mitigation
Report expenditures
Write summary and forecast

## Slide 26
1